Project Case Study: Infrastructure Migration Strategy

Reducing Total Cost of Ownership (TCO) & Security Risk

Author: Steph Wilder

Role: Technical Support Specialist II

Date: November 19, 2025

Executive Overview

This project identifies a systemic hardware limitation within a fleet of 360+ legacy media players. By performing a detailed storage allocation audit, I demonstrated that the 60GB SSD architecture had become a critical bottleneck, preventing mandatory security updates and increasing reactive support labor.

Core Competencies Demonstrated:

- Financial Analysis: Quantified the "Cost of Inaction" ($20–$240 per unit) vs. the "Cost of Change" ($30–$100 per unit) to justify capital expenditure.

- Strategic Planning: Developed a 3-Phase Migration Roadmap to transition the fleet without interrupting operations.

- Risk Mitigation: Addressed critical security vulnerabilities caused by unpatched OS feature updates.

- Asset Lifecycle Management: Implemented a "Replace-on-Failure" model to optimize depreciation and protect long-term fiscal health.

Key Metric:

- Storage Overhead Reduction

- Legacy State: 50%–66% of disk space consumed by baseline OS.

- Future State: Transition to optimized hardware to ensure 24/7 uptime and update compliance.

Infrastructure Migration Strategy (Reducing TCO and security risk)

To: James Jones

From: Steph Wilder - Technical Support Specialist II

Date: November 19, 2025

Subject: Gradual Device Migration from Legacy Media Players to Current-Gen Standard Players to Eliminate Chronic Storage Failure and Achieve Operational Stability for 1:1 Configurations

### Executive Summary

The SSD configuration in our legacy media players is a critical constraint that compromises reliability and compliance for our Windows-based customers.

The drive capacity falls short of the minimum functional requirements for current, supported Windows installation. Initial system files and operating system reserves occupy most of the drive, leaving only 40GB of available free space.

This lack of disk overhead severely hampers the deployment of mandatory security and feature updates, resulting in:

- System instability and data corruption during update processes.

- Frequent update failures leave Current-Gen Standard Player vulnerable.

- Increased need for manual, reactive troubleshooting during peak operations.

Proposed Solution:

We recommend a strategic pivot: Begin migrating all at-risk customers from the Legacy Media Player to one of the Current-Gen Standard Players.

This migration eliminates the primary technical constraint—systemic storage overhead—and provides a stable hardware platform capable of continuous 24/7 operation. By resolving chronic disk-space limitations, this transition converts recurring reactive support costs into a high-value, single-point investment that significantly reduces the Total Cost of Ownership (TCO).

### The Technical Challenge: Legacy Media Players Have Insufficient Free Space

The core issue is a critical loss of effective storage capacity due to Windows' installation requirements. The Legacy Media Player’s 60GB SSD architecture is a critical, systemic flaw, regardless of the Windows version deployed.

Table 1: Storage Allocation Analysis

| Drive Component | Typical Usage on 60GB Drive | Percentage |
| --- | --- | --- |
| Windows OS (Clean Install) | ~20 GB to 27 GB | ~33% to 45% |
| System Reserved Storage | ~7 GB to 8 GB | ~12% to 13% |
| Hibernation/Virtual Memory Files | Varies (often 4GB+) | ~7% |
| Total Baseline Usage | ~30 GB to 40 GB | ~50% to 66% |

Even when utilizing the anticipated lighter Windows 11 IoT LTSC, our testing confirms the core installation immediately consumes one-third of the total capacity (20GB) for essential system files, leaving only 40GB available. This minimal allocation is the root cause of chronic drive-filling issues.

This deficit creates an unacceptable security risk:

- Failure to Update: Compliance with mandatory Windows Security Updates is critical, but the update process demands large temporary disk allocations that the 60GB units simply cannot provide over the long term. This results in guaranteed update failure and security exposure.

- Future Obsolescence: Microsoft’s roadmap indicates a rising baseline for storage requirements in new operating systems, ensuring that the 60GB configuration is already obsolete and incapable of meeting future compliance or operational demands.

The long-term issue is that even when disk cleanup utilities are run, not all temporary or corrupted update files are removed, resulting in a cumulative build-up of unrecoverable residual data over time, progressively reducing the already minimal available space, necessitating hardware replacement and system reconfiguration once the drives become too full to clean.

### Recommendation: Phased Migration to The Current-Gen Standard Player

We should begin phasing out the Legacy Media Player players in favor of the Current-Gen Standard Player for customers currently utilizing the 1:1 configuration (1 Player: 1 Screen), thus securing the stability of the currently online 364+ Legacy Media Players deployed across our locations.

Table 2: Migration Strategy

| Phase | Strategy | Benefit |
| --- | --- | --- |
| Phase 1: Immediate Replacement | Send the current go-forward Current-Gen Standard Player in place of any 60GB Legacy Media Player unit that fails or is deemed non-recoverable due to chronic disk full issues | Converts a full replacement expense into a planned device upgrade with a lower cost. |
| Phase 2: High-Volume Customer Migration | Target a mass swap for the highest-volume, most support-intensive customer accounts still using the Legacy Media Player. | Provides the most immediate and substantial ROI by eliminating the largest source of recurring support tickets. |
| Phase 3: Standard Deployment | Mandate the current go-forward Current-Gen Standard Player as the default hardware for all new 1:1 application deployment going forward. | Ensure the new customer base is built on a stable platform, preventing the issue from re-emerging. |

By providing a true, long-term solution, this strategy proactively eliminates the compounding costs associated with critical storage upgrades, high-cost device replacements, and the subsequent purchase of additional monitoring equipment necessitated by chronic disk failures.

### The Financial Case: Maximizing Value, Minimizing Cost

The shift from our Legacy Media Player to the Current-Gen Standard Player is immediately financially justified by its lower unit cost and superior long-term value.

- Avoid Critical Replacement Costs: The most significant financial advantage is preventing catastrophic failures. When an outdated Legacy Media Player fails or becomes non-recoverable due to being critically full, the cost is the full price of a new media player plus deployment labor. This avoidable expenditure vastly outweighs the marginal cost difference of adopting the go-forward Current-Gen Standard Player now.

- Rapid Return on Investment (ROI) via Support Savings: The slight additional upfront cost of replacing the Legacy Media Player fleet will be quickly offset by the dramatic reduction in costly support time currently spent:

  - Diagnosing and troubleshooting recurring update failures.

  - Manually clearing space on critically full drives.

- Reduced Total Cost of Ownership (TCO): Spending slightly more now to proactively replace the Legacy Media Player with the Current-Gen Standard Player is a strategic investment that will further reduce the overall Total Cost of Ownership (TCO) of the media player fleet through improved reliability and lower support burden.

### Calculating Total Cost of Ownership (TCO)

The proposal's objective is to secure the stability of the currently deployed 300+ Legacy Media s across our locations. These units run the risk of failure due to insufficient drive space, and each potential failure converts a small upgrade cost (the Cost of Change) into a significantly larger replacement expense (the Cost of Inaction). While the volume of replacements has recently decreased due to support’s stabilization efforts, the underlying risk remains. Shifting the focus from current replacement volume to long-term risk mitigation for these specific units will yield immediate TCO reduction.

#### Cost Quantification Framework

To determine the real-world cost savings, we must compare the one-time Cost of Change against the recurring Cost of Inaction.

Table 3: Cost Analysis

| Metric | Cost of Change (One-Time) | Cost of Inaction (Recurring/Future) |
| --- | --- | --- |
| Hardware Price Delta | One-time device cost, but at a lower price ($30-100) per unit than the Legacy Media Player. | Varying replacement cost ($20-240) per unit, depending on new/recycled hardware |
| Operational & Process Costs | Minimal. Hardware Sourcing, Certification, Inventory, and Pricing are already being investigated for long-term needs | Recurring labor hours for support remediation (manual cleanup, remote troubleshooting). |
| Failure Cost | $0. (Failure risk is mitigated on new units) | Varying replacement cost for units that fail due to space issues. |
| Security Risk | Minimal. | High: Current-Gen Standard Players stuck on outdated, unpatched Feature Updates pose a security vulnerability. |

The unpredictable availability of recycled stock introduces cost uncertainty and operational risks. Because the quality of this stock is often varied, the cost to remediate (manual support) and the cost of replacement can be greater than the marginal one-time cost of simply sending the customer a new and more reliable device.

### Phased Hardware Rollout Reduces TCO and Limits Immediate Capital Expenditure.

The transition to the Current-Gen Standard Player does not require a costly, immediate, company-wide replacement mandate. Instead, the newly specified hardware can be deployed incrementally as a replacement for any 60GB unit that fails or is deemed non-recoverable due to chronic disk full issues. This approach achieves two major financial benefits:

- Controlled Capital Expenditure (CapEx): It avoids a large, sudden capital expense, spreading the upgraded cost naturally across the operational lifespan of the installed base.

- Optimized Depreciation: It ensures that every 60GB unit is retired only when necessary, maximizing the value and useful life of the existing assets before the superior, future-proof standard replaces them.

## Conclusion: Strategic Migration for Long-Term Value

We recommend shifting our focus from temporary fixes to strategic, long-term asset management.

While upgrading storage offers a reprieve, it merely postpones the fundamental issues and adds unnecessary cost. Our analysis confirms that the path to operational efficiency and security is a strategic migration to a less costly, superior media player platform.

This proposed migration achieves two crucial goals:

- Lower Total Cost of Ownership (TCO): It avoids the immediate expense and complexity of a storage upgrade and, more importantly, implements a more cost-effective platform. This strategic switch will result in significantly reduced future hardware, licensing, and maintenance expenditures, aligning with our long-term cost-reduction objectives.

- Asset Flexibility: By ensuring the underlying hardware remains operationally healthy, we maintain the invaluable ability to pivot to new software platforms without needing costly full-device replacements, further contributing to a lower TCO over the asset lifecycle.

Given the significant time required to deploy, certify, and scale any new solution, the stability of our current fleet is paramount. Therefore, recommend this strategic migration plan—securing both the reliability of our current customer experience and the long-term fiscal health of our hardware assets.